

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Weekly Status Report Template**

**Project: Virtual Builder’s Date: 5/2/2020**

**Iteration:1**

**Implementation Status: in process**

**Highlights: Change of Project Idea**

**Risks or Issues List**

| Date Entered | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
|  | Project proof of concept / feasibility | After the discussion with Dr. Clarke, our required research was given pinpointed areas to look into to finalize the project. | Change of the entire project idea into a suitable and time relevant project. | In research |
|  | Starting from scratch on the new project idea | Set back due to the project idea change, so a large delay in time for completion. |  | In research |
|  |  |  |  |  |
|  |  |  |  |  |

**Tasks in Progress or Completed in the Last Iteration**

| Task Name | Description | Team Member(s) Responsible | % Complete |
| --- | --- | --- | --- |
| Research import of AutoCAD file and its policies | As an extra feature, how to translate such type of file and translate the code to our own original code. | Kenaird | Completed |
| Unity program as a mobile app | Load unity on your phone and create a VR space, search for ways to manage menu to build in buildings on-running mode | Geraldine | Completed |
| Search appropriate type of database to load type of data | Research more into VR and ways to separate its data and save it on the mobile, and ways of how to manage it. | Joshua | Cancelled |
| Meet with Dr. Richard Clarke from Civil Engineering | Meet with Dr. Richard Clarke from Civil Engineering | Joshua, Kenaird or Geraldine | Completed |
|  |  |  |  |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member(s) Responsible |
| --- | --- | --- |
| Project Specifications | To research about the project idea and ensuring that there are enough components for the project to be of a large enough scale. | Joshua |
| Group Meeting | To make creative ideas for addition unto the project idea and review of the project specifications. | Joshua, Kenaird or Geraldine |
| Project Change | Gaining permission for the change of project idea and going through the formalities required. | Joshua, Kenaird or Geraldine |
|  |  |  |