

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Weekly Status Report Template**

**Project: Centre of Activity for Students (In progress) Date: 18/2/2020**

**Iteration: 3**

**Implementation Status: in process**

**Highlights:**

**Behind schedule. Currently have a split in doing a web app and an android app.**

**Risks or Issues List**

| Date Entered | Risk or Issue | Description | Resolution | Status |
| --- | --- | --- | --- | --- |
| 16/2/2020 | Catching up to the current timeline requirements | Getting the documentation and relevant data to be up to date of the current timeline. |  | ongoing |
| 16/2/2020 | Getting everyone on the same page and knowledge required. | Getting everyone on the same page and knowledge required for the completion of the project for smooth advancement. |  | Ongoing |
|  |  |  |  |  |

**Tasks in Progress or Completed in the Last Iteration**

| Task Name | Description | Team Member(s) Responsible | % Complete |
| --- | --- | --- | --- |
| Project Specifications | To research about the project idea and ensuring that there are enough components for the project to be of a large enough scale. | Joshua | 90% |
| Group Meeting | To make creative ideas for addition unto the project idea and review of the project specifications. | Joshua, Kenaird or Geraldine | 90% |
| Database | Creating and securing a place to host the database and applications created. | Joshua, Kenaird | 20% |
| Web application | Creation of webpage for project idea. | Joshua, Kenaird | 40% |
| Key Store Signature | Research on how to create your own Key Store Signature to share files to android JDK 8.0 or up | Geraldine | Completed |
| Android studio application | Generate an APK file which allows you to install an android studio application | Geraldine | Completed |
| Application transformation | Transform an application which will allow saving of information into a database | Geraldine | 30% |
| Features | Essential features for a pleasant looking application | Geraldine | 80% |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member(s) Responsible |
| --- | --- | --- |
| Group Meeting | To convene on the status of each group member | Joshua, Kenaird or Geraldine |
| Database | Creating and securing a place to host the database and applications created. | Joshua, Kenaird |
| Web application addition | Doing the additional data to the web page | Joshua, Kenaird |
| Application transformation | Transform an application which will allow saving of information into a database | Geraldine |
| Features | Essential features for a pleasant looking application | Geraldine |